| # Project Design Document | May/16/2026 Luna Fonseca. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a army. | in this top down; game. |
|  |  | where the mouse. | makes the player move and attack. |

| ## 2 Basic Gameplay |  | During the game, the enemy’s armies; appear. | from the enemy’s base. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to destroy every enemy’s structure. |

| ## 3 Sound & Effects |  | There will be sound effects of armies clashing, jobs being done, and walking. | and particle effects on building and unit deaths. |
| --- | --- | --- | --- |

| ## 4 Gameplay Mechanics |  | As the game progresses, each player gets more money and bigger armies through their strategy. | making it so that the better strategy wins. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be worker units that will produce money when mining ore. |
|  |  | [optional] There will also be a castle building that produces worker units. |
|  |  | [optional] There will also be soldier units capable of damaging other units and buildings. |
|  |  | [optional] There will also be a barracks building that produces soldier units. |

| ## 5 User Interface |  | The money. | will increase. | whenever a worker unit gathers money. |
| --- | --- | --- | --- | --- |
|  |  | The money. | will decrease. | whenever a building or unit is created. |
|  |  | At the start of the game, the title “Silly Wars”; will appear. | and the game will end when a player has no structures left. |

| ## 6 Other Features |  | worker units will construct buildings as well. creating a unit and constructing a building takes time depending on what it is. There is also fog where units and buildings can’t see.. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | - Unit movement. | 05/18. |
| #2 | - Unit attacks. | 05/25. |
| #3 | - Structure building. | 05/29. |
| #4 | - Functional structures & Fog. | 05/31. |
| #5 | - Game AI. | 06/04. |
| Backlog | - Harder AI / Neural Networks - More unit types - More intelligent pathfinding - Multiplayer. | 06/15. |

# Project Sketch

# Credits, for each asset or asset library

- Tiny Swords by Pixel Frog, free license for personal and commercial projects. (https://pixelfrog-assets.itch.io/tiny-swords)